## Slide 1: CS 122 Project: Twitter Hashtags and News Stories
Sushmita V Gopalan • Haylee Ham • Chelsea Ernhofer

## Slide 2: Main Goal
The main goal of our group is to create a program which measures the use of specific hashtags on Twitter and links spikes in usage to different news stories around the world.

## Slide 3: Why this project?
We believe that with increased use of technology in our daily lives, social media matters
We want to detect movements in public thought and link them to credited news outlets, to get a well-rounded view of current events
We are excited about the opportunity to gain experience combining data from both an official API and our own web scraping

## Slide 4: The Plan:
Part 1
Connect with Twitter API and, using their streaming Twitter data, collect information on tweets focusing on certain hashtags
Store relevant information about tweet/user in database, calculate spikes in hashtag usage
Part 2
Scrape Google News and find connections between popular news stories relevant to a specific hashtag and spikes in hashtag use
Filter results by country/region where the hashtag was most used

## Slide 5: Final Product
Website which displays hashtag trends as well as top news stories
Geographic map which shows tweets using the specified hashtag over time and by location
Plot showing the popularity of the hashtag, with spikes having headlines for scraped news stories

## Slide 6: Initial Hashtags to Watch (+ millions more…)
#YesAllWomen
#NotAllMen
#NotMyPresident
#BlackLivesMatter
#LoveWins
#LoveTrumpsHate

## Slide 7: Schedule

## Slide 8
Week 4
Get access to Twitter API and begin collecting data
Weeks 5-6
Parse through tweets and store relevant information, begin working on scraping Google News
Week 7
Continue web scraping, connect twitter data with news stories
Weeks 8-9
Work on visual presentation (graphs/maps) of data, begin work on final presentation
Week 10
Finishing touches on end product of our program and presentation

## Slide 9: Possible challenges
Streaming vs. Search Data
Rate Limiting
Direction of causality
Applicable hashtags

## Slide 10: Questions?